## Slide 1: Interim Dissertation Presentation Dissertation FT-18 M. Tech. -RTES

## Slide 2: Student Details
Department : Computer Science And Engineering
Programme : RTES
Batch : FT 2018
Student Name: PRASHAANTH R M
Reg. No: 18ETCS037001
Faculty Of Engineering And Technology

## Slide 3
Title of the Dissertation
Performance Analysis of Concurrent Fire detection and Alarm system
Supervisor
  Mrs. Jishmi Jos Choondal
Place of Work: Bangalore

## Slide 4: Outline
Title
Aim and Objectives
Summary of Up to Date Literature Review
Summary of the Dissertation Work
Progress Report of Dissertation Work
Updated Gantt Chart
References

## Slide 5: Title: Performance Analysis of a Concurrent Fire Detection and Alarm system.

## Slide 6: Aim
Aim- To compare the performance of Concurrent Fire Detection and Alarm system by providing a real time platform for both Python and C++ languages using FreeRTOS.

## Slide 7: Objectives
To conduct a literature survey on POSIX threads and Python threads for its adaptablity with real time properties and its suitability of real time platform
To arrive at the hardware and software requirements and design specification for a multithreaded Fire detection and Alarm system.
To design for the Fire detection and Alarm system and use the same for Python threads and posix threads.
To implement multithreaded programming on Fire detection and Alarm system using Python threads and pthreads separately on appropriate real time platform
To implement sequential programming on Fire detection and Alarm system and compare performance with implemented multithreaded programs.
To Compare the performance of multithreaded Fire detection and Alarm system using Python threads and posix threads with a Benchmark application.
To document the report by unifying all the results and outcomes.

## Slide 8: Literature Review
Sl no | Authors | Year of publication | Research Focus | Methods and methodology | Research findings | Conclusions drawn by authors | Limitations of study | Critical appraisal of the published work by students
1 | Baishakhi Ray, Daryl Posnett, Vladimir Filkov, Premkumar Devanbu | 2017 | Focused on large Scale Study of Programming Languages for Multithreaded programming and Code Quality in Github | Involving top 19 languages from Github in various language fields like procedural, scripting, object oriented etc. The language with thmaximum number of source files is assigned as primary language for this project. | Classification of different languages are performed, then were put into bugs analysis on different perspective like memory, concurrency, security and failure errors. | Statically typed languages in general are less defect prone than the dynamic types, and that strong typing is better than weak typing in the same regard. External tools also impact softwarequality; Go has lot more concurrency bugs related to race condition due to its race condition detection tool. Software components developed in C++ are in general more reliable than C. | Since the datasets from Github are being sliced and diced it is unable to quantify the specific effects of language type on usage. | Could’ve be tested with some hardware components.
2 | M. Teresa Higuera-Toledano | 2012 | Discusses about JAVA threads and POSIX threads.Different Java virtual machine for real time platform | This is a survey paper no methods are used here. | This paper examines about use of JAVA threads for real time applications. So, POSIX threads were introduced which are native threads and that can also have connection with Kernel for RTA's. D | Conclusion is drawn where JAVA threads can't be used for RTA because of the memory management issues. Different Java virtual machine packages are discussed and their use in different fields are mentioned. | - | Testing with RTA would’ve brought in better understanding

## Slide 9: Literature Survey
Sl no | Authors | Year of publication | Research Focus | Methods and methodology | Research findings | Conclusions drawn by authors | Limitations of study | Critical appraisal of the published work by students
3 | Hammadeh, Zain & Franz, Tobias & Maibaum, Olaf & Gerndt, Andreas & Lüdtke, Daniel | 2019 | Optimizing an real time application(Optical navigation system) using event driven multithreaded programming. | Multithreaded program is achieved using C++ language with use of POSIX threads. | Event-driven multithreading execution platform and software development library: Tasking Framework is presented. It is dedicated to develop space applications which perform on-board data processing and sophisticated control algorithms, and have high computational demand. | Event-driven multithreading execution platform and software development library: Tasking Framework is presented. | The framework could have been explained in a better way and the slight hint about the logic could have been given. | More functionalities can be added with the developed system
4 | Sebastian Nanz, Carlo A. Furia | 2015 | Comparing different programming languages with various techniques. | This study compares 8 widely used languages like (Python, C, C#, Go, Java,Pearl, Ruby, F#, Haskell) based on 7’087 solution programs corresponding to 745 tasks. All the different tasks are analyzed by Rosetta code. | The programming languages are compared for, Language that makes most concise code. (Func and Script) Which language compiler into smaller executables.(bytecode) Better running time performance( C is king) | Functional and scripting language makes more concise code. Bytecode languages like Python or Java makes more smaller executables. C programming is the king in better running time performance. | - | Scalability of the system can be improved by implementing new algorithms for gateway medium

## Slide 10: Literature Survey
Sl no | Authors | Year of publication | Research Focus | Methods and methodology | Research findings | Conclusions drawn by authors | Limitations of study | Critical appraisal of the published work by students
5 | Silvia Crafa | 2015 | It aims at pointing out a number of remarks and connect concurrent programming languages under an evolutionary perspective. Majorly talks about evolution of programming after concurrency was brought in. | Programming lnguages are split into moder and new languages based on before concurrency and after concurrency. The languages are again split up into procedural, object oriented and scripting languages. | The greatest cost of concurrency, that also limited its accessibility, is that (correct) concurrent programming is really hard and refactoring sequential code to add concurrency is even harder. | Different models are discussed like, Shared memory- In this Java threads are not efficient they are error prone Message passing- Various languages like FORTRAN, Java, C and C# are discussed. GPU- Here CUDA programming language is discussed which is again based on C/C++. | Different programming languages could have been explained with an example which will bring a better understanding. | Can add some performance analysis tools

## Slide 11: Literature Survey
Sl no | Authors | Year of publication | Research Focus | Methods and methodology | Research findings | Conclusions drawn by authors | Limitations of study | Critical appraisal of the published work by students
6 | Sebastian Nanz, Faraz Torshizi, Michela Pedroni, Bertrand Meyer | 2012 | Comparison between SCOOP and JAVA language for multithreading is discussed. | A comparison is done using a multithreaded program (consumer and producer) | Programmers can comprehend an existing programwritten in SCOOP more accurately compared to an existing program having the same functionality written in Java Threads (program comprehension). It is easier to program using SCOOP than using Java Threads. | Programmers can find more errors in an existing program written in SCOOP than in an existing program of the same size written in Java Threads (program debugging). Programmers make fewer programming errors when writing programs in SCOOP than when writing programs having the same functionality in Java Threads (program correctness). | More errors related to concurrency could have been discussed. | Scalability and accuracy of the system can be improve by implementing new algorithms for gateway medium
7 | Oguntunde, Bosede Oyenike | 2012 | Examine programming languages with different performance parameters | Examine the performance parameters like memory size and execution time for 6 languages namely C++, FORTRAN,PASCAL, BASIC, COBOL,JAVA. | Oriented program has the smallest running time followed by scientific program then Non-scientific. With the Object Oriented programming languages, JAVA program is faster than C++, although it required more memory allocation than all other programming languages. | Scientific programming language, PASCAL is faster than FORTRAN but they both have the same memory space requirements. Lastly, in Non-scientific programming language, BASIC has lesser running time compare to COBOL and it also required less memory space allocation compared to COBOL. | - | -

## Slide 12: Literature Survey
Sl no | Authors | Year of publication | Research Focus | Methods and methodology | Research findings | Conclusions drawn by authors | Limitations of study | Critical appraisal of the published work by students
8 | Mahmoud, Rabbah, Nabila, Rabbah, Hicham, Belhadaoui, Mounir, Rifi | 2018 | Python In Real Time Application For Mobile Robot | Different python distributions like Cpython, micropython, jpython is discussed. Different problems in satisfying real time application are mentioned. | In this contribution they presented a major problem that face developers to write a real time application, and some best practices and design pattern to overcome this difficulty, some of them are general to any application, other are specific to Python programming language. | Different solution for Garbage collector and memory management are discussed. | The major problems are addressed here but the solution for the problem isn’t discussed. | The different types of python could be examined with software development
9 | Sreeram Venkitachalam, Surya Kollazhi Manghat, Akash Sunil Gaikwad, Niranjan Ravi, Sree Bala Shruthi Bhamidi and Mohamed El-Sharkawy | 2018 | Focuses on using Python in Real-Time maps | Methodologies used are using Neural network for taking a look at what kind of Image it is. | Python component of RTMaps embedded packages is used to develop a neural network and do the classification of the input image. The python block of RTMaps make a class called RTMaps_python. This can be made to call reactively to an input or periodically. | The core function inside the RTMaps_python class act as infinite loop and this is where main program is running. The vehicle detection and Traffic sign classification are the two examples implemented in python. | The role about RTmaps in Autonomous cars aren’t discussed. | -

## Slide 13: Literature Survey
Sl no | Authors | Year of publication | Research Focus | Methods and methodology | Research findings | Conclusions drawn by authors | Limitations of study | Critical appraisal of the published work by students
10 | David Ameisen, Christophe Deroulers, Valérie Perrier, Fatiha Bouhidel, Maxime Battistella, Luc Legrès, Anne Janin, Philippe Bertheau, Jean-Baptiste Yunès. | 2014 | Automatic Image Quality Assessment in Digital Pathology: From Idea to Implementation | Libraries are being created to assess the automatic image detection using Python and Java | As quality assurance is crucial in a context of daily use in diagnostic pathology, here a fast and reliable no-reference quality assessment library for WSI has been developed and digital images in general. Applications based on these libraries can be used upstream, as calibration and quality control tool for the WSI acquisition systems, or as tools to reacquire tiles while the WSI is being scanned. | The developed library ensures that there is automatic image quality assessment. | - | -
11 | Kulkarni Sangam, T. Prasanna, K. Bramaramba | 2019 | An IoT based Fire Detection, Precaution & Monitoring System using Raspberry Pi3 & GSM | Image detection technique is used for fire detection. | In this paper, the propounded system is capable to detect fire and can provide the location of the affected region. Raspberry Pi 3 has been used to control multiple Node MCU which are integrated with a couple of sensors. A 360° relay motor is assembled with the camera so that it can snap the image in whatever angle the fire is detected. | The sensor data values & images always update on webpage. The confirmation of the fire suspecting system to avoid any false alarm. The system will immediately send a message along with the image of the affected spot and location. | What is the response time of capturing the fire isn’t mentioned. | The system could have been done using RTOS

## Slide 14: Literature Survey
Sl no | Authors | Year of publication | Research Focus | Methods and methodology | Research findings | Conclusions drawn by authors | Limitations of study | Critical appraisal of the published work by students
12 | Luca de Oliveira Turci | 2017 | Real-Time Operating System FreeRTOS Application for Fire Alarm Project in Reduced Scale. | An RTOS is used for implementing Fire Alarm project. Different sensors are used to sense the fire and smoke. | Different sensors are used to detect smoke and flam like MQ-2 and YS17. The sensors and actuators are given as FreeRTOS tasks. In the present project, the performance of the FreeRTOS kernel using Arduino Nano board was analyzed together with external equipments (oscilloscope and function generator) and some practical methods through several parameters. | Considering the circumstances of the experiments, it is possible to conclude that the FreeRTOS kernel really presented determinism and reliability. Jitter was estaminated around 25us considering within the criteria that defines a hard real-time system as a system which has a jitter no higher than 100μs in tasks that has cycles of up to 10ms. | - | Could have used temperature sensor to make the 100% presence confirmation of the Fire.
13 | Saifudaullah Bin Bahrudin, Rosni Abu Kassim | 2013 | Development of Fire Alarm System using Raspberry Pi and Arduino Uno | The techniques of Image detection and alerting using SMS is used. | The proposed Fire alarm system is a real-time monitoring system that detects the presence of smoke in the air due to fire and captures images via a camera installed inside a room when a fire occurs. The embedded systems used to develop this fire alarm system are Raspberry Pi and Arduino Uno. The key feature of the system is the ability to remotely send an alert when a fire is detected. | When the presence of smoke is detected, the system will display an image of the room state in a webpage and send an SMS FireFighter. The advantage of using this system is it will reduce the possibility of false alert reported to the Firefighter. | The presence of fire can actually burn the camera as well. Not sure how can a camera stay for a long time when there is fire. | The system could have been implemented using RTOS

## Slide 15: Fire detectionand Alarm system Block Diagram

## Slide 16: Summary of the Dissertation Work Progress
Objective No. | Statement of the Objective | Method/ Methodology | Status ( Completed/ On-going/yet to commence)
1 | Literature Survey on multithreaded programming on RTA, real- time capabilities of Python and POSIX threads and performance parameter metrics. | Literature review of previous work using books, journals and videos | Completed
2 | To analyze different languages and the compatibility for the Microcontroller based on literature survey. | Based on the languages and microcontroller compatibility the decision is made. | Completed
3 | To arrive at the application, requirements, identify the parameters to be employed and design specifications for Fire Alarm system based on literature survey | Based on the application and literature review design and functional specification is been arrived. | Completed

## Slide 17: Summary of the Dissertation Work Progress
Objective No. | Statement of the Objective | Method/ Methodology | Status ( Completed/ On-going/yet to commence)
4 | To design the Fire Detection and Alarm system based on the requirements and specifications | Based on the requirements and specifications | Completed
5 | To integrate the sensors and actuators to the microcontroller and test for the functionality. | Integration of system for developed suitable test cases which can be used to perform testing | Ongoing
6 | To develop the sequential code in both C++ and Micropython. | C++ coding is done in Arduino IDE and Micropython in Visual Studio Code. | Ongoing

## Slide 18: Summary of the Dissertation Work Progress
Objective No. | Statement of the Objective | Method/ Methodology | Status ( Completed/ On-going/yet to commence)
7 | To develop the multithreaded programming in both C++ and Micropython. | FreeRTOS is used to implement both C++ and Micropython. Additionally for micropython import_thread library is used to add preemptive scheduling. | On-going
8 | To compare both sequential and multithreaded programming in both C++ and Micropython individually. | Analyzed based on execution time. | yet to commence
9 | To analyze the performance of the multithreaded program based on different parameters in both C++ and Micropython. | Based on data collected and result of developed system analysis to be performed using tools and outcomes to be analyzed. | yet to commence

## Slide 19: Progress Report of Dissertation Work
Objective | Details of Work Done
Literature survey | Literature Survey on multithreaded programming languages, real time capabilities for C++, Python.
Arrive at software and hardware requirements | By performing groundwork on the compatibility of microcontrollers versus the multithreaded programming.
Design for real time application | Literature survey on existing designs and requirements.
To implement multithreaded program on real time applicaton | ESP32 microcontroller is used and regarding software, C++- Arduino IDE and Micropython- Visual Studio code. FreeRTOS will be used in oth platforms. Work is yet to commence.
To implement sequential program on real time application and compare it with multithreaded programming | ESP32 microcontroller is used and regarding software, C++- Arduino IDE and Micropython- Visual Studio code. Work is yet to commence.
Compare the multithreaded programs using performance parameters | Parameters like execution time(latency), memory consumption, concurrency will be take into account and tested. Work is yet to commence.
Report writing | Report till Chapter 4 is complete

## Slide 20: Updated Gantt Chart
Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26
Major Activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Literature Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Problem Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Collection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Modelling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Tools/Techniques |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Material Selection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Prototyping/Fabrication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Instrumentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conclusions/Results |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Report Writing/Paper Authoring and publication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 21: References
Higuera, T. (2012). About 15 years of Real-Time Java. Madrid 28040, Spain: Universidad Complutense de Madrid.
Ray, B., Posnett, D., Devanbu, P. and Filkov, V. (2017). A large-scale study of programming languages and code quality in GitHub. Communications of the ACM, 60(10), pp.91-100.
Zain, F., Tobias, M., Olaf, G., Andreas, L. (2019). Event-Driven Multithreading Execution Platform for Real-Time On-Board Software Systems.
Oyenike, B. (2012). COMPARATIVE ANALYSIS OF SOME PROGRAMMING LANGUAGES. Transnational Journal of Science and Technology, [online] 2(5), pp.107-118.
Sreeram, V., Surya, M., Akash, G., Niranjan, R., Sree, B., Shruthi, B. and Mohamed, S. (2018). Realtime Applications with RTMaps and Bluebox 2.0. International Conference of Artificial Intelligence 2018.

## Slide 22: Reference
Nanz, S., Torshizi, F., Pedroni, m. and Meyer, B. (2013). Design of an empirical study for comparing the usability of concurrent programming languages. Information and SoftwareTechnology, 55, pp.1304-1315.
Nanz, S. and Faria, C. (2015). A Comparative Study of Programming Languages in Rosetta Code. 2015 IEEE/ACM 37th IEEE International Conference on Software, [online] pp.778-788.
Sheikh, A., Ghazala, I., Noman, K. (2016). A qualitative study of major programming languages. International Journal of Information and Communication Technology.
Silvia, D. (2015). The role of concurrency in an evolutionary view of programming abstractions. arXiv:1507.07719v1 [cs.PL] 28 Jul 2015
de Oliveira Turci, Luca. (2017). Real-Time Operating System FreeRTOS Application for Fire Alarm Project in Reduced Scale. International Journal of Computing and Digital Systemss. 6. 198-204. 10.12785/IJCDS/060405.

## Slide 23: Reference
Mahmoud, A., Rabbah, N., Rabbah, H., Mounir, R. (2018). Python in Real Time Application for Mobile Robot . Smart Application and Data Analysis for Smart Cities (SADASC'18).
David, A., Christophe, D., Valerie, P., Fatiha, B., Maxime, B., Luc, Legres., Anne, J., Philippe, B. and Jean, Y. (2014). Automatic Image Quality Assessment in Digital Pathology: From Idea to Implementation. Sorbonne Paris Cité, 75205 Paris Cedex 13, France
Kulkarni, S., Prasanna, T., and Bramaramba, K. (2019). An IoT based Fire Detection, Precaution & Monitoring System using Raspberry Pi3 & GSM. INTERNATIONAL JOURNAL OF ENGINEERING RESEARCH & TECHNOLOGY (IJERT) Volume 08, Issue 07 (July 2019)

## Slide 24: Thank You